## Slide 1: FIRE STATION 31 REPLACEMENT
RFQ PRE-SUBMITTAL CONFERENCE

## Slide 2: Introductions
Department of Finance and Administrative Services (FAS)
Capital Development (CD)
    Mark Miller, RFQ Manager
    Stacy Carter, Contract Administrator
    David Nguyen, Administrative Assistant
Seattle Fire Department (SFD)
    Captain Dan Murray
Notes: FAS building owner / SFD building tenant

## Slide 3: Project Background
2003 - Existing 1973 fire station renovated during Fire Facilities and Emergency Response Program
2003 – 2019 - Other improvements
Oct. 2019 - Mayor, SFD & FAS determined station no longer met operational needs
May 2020 – New site acquired
Notes: 1310 N Northgate Way
Due diligence – response time analysis, Test Fit, survey, PHII assessment,
Note Interim Station across the street

## Slide 4: New Site 11302 Meridian Avenue N
Notes: # of blocks north of existing station

## Slide 5: New Site 11302 Meridian Avenue N
Notes: # of blocks north of existing station

## Slide 6: Project Details
New Station on New Site
Building size: Approx. 21,000 SF
12 Active Duty Personnel
Minimum of 4 Apparatus
Public Outreach through Open Houses
Design Commission Review Required
1% for Art included in this Project
Notes: Engine 31, Ladder 5, Medic 31 and Aid 31
Site Address: 11302 Meridian Avenue

## Slide 7: Project Programming Phase
2007 COS Fire Station Universal Programming Manual – Provided
Further Programming Updates from Levy Program – To be Provided to Selected Team
Program Verification is Required
SFD Operational Changes
COVID-19
Notes: Engine 31, Ladder 5, Medic 31 and Aid 31
Site Address: 11302 Meridian Avenue

## Slide 8: Project Schedule
Design Team Selection – Oct 2020
Contract Negotiations – Oct / Nov 2020
PreDesign / Programming / SD – Nov 2020
  City Sets MACC
Design – Q2 2021
Construction – Q1 2023
Completion - Mid-2024
Notes: Move in Mid-2024

## Slide 9: Sustainability
USGBC accredited team member required
Sustainable Buildings and Sites Policy
  LEED Gold
  15% min. more efficient energy use intensity performance
  30% min. more efficient water use performance
  90% waste diversion rate for demo, 75% waste diversion rate for non-demo
  Bicycle parking and changing/showering facilities
Green New Deal – Requires station to be fossil fuel free

## Slide 10: Consultant Contract Requirements
Mandatory Forms
Consultant Contract Questionnaire with Equal Benefits Declaration
Consultant Inclusion Plan – 10% of Submittal Score
Consultant performance evaluation
Contact: Stacy Carter - stacy.carter@seattle.gov

## Slide 11: RFQ Selection Timeline
Deadline for questions: August 14 - 5 pm
Electronic Submittals due to the City: September 1 - 2 pm
Notifications of shortlist: September 8 – 18
Interviews (optional): Week of September 28
Consultant selection: Week of October 5

## Slide 12: RFQ Selection Process
Selection Team
  FAS / CD Representatives
  SFD Representatives
  Design Commission Representative
https://seattle.procureware.com/login
Note: Do not visit any station sites or contact any members of the Seattle Fire Department. Short-listed firms will be invited to tour the site.

## Slide 13: Questions?
Stacy Carter, Contracts Administrator
stacy.carter@seattle.gov
RFQ Addenda Postings:
https://seattle.procureware.com/login